Initial Project Planning Template

| Date | 8 july 2026 |
| --- | --- |
| Team ID | SWTID-2026-3524 |
| Project Name | Credit card approval prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I want to collect the credit card applicant dataset for training the machine learning model. | 3 | High | Ravula Yogesh Prabhu | 01-06-2026 | 07-06-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I want to clean, preprocess, and encode the dataset to improve prediction accuracy. | 5 | High | Ponugeti Nandini | 01-06-2026 | 07-06-2026 |
| Sprint-2 | Model Development | USN-3 | As a developer, I want to train and evaluate the machine learning model for credit card approval prediction. | 8 | High | Shaik Yasmina Mobin | 08-06-2026 | 15-06-2026 |
| Sprint-1 | Model Integration | USN-4 | As a developer, I want to integrate the trained machine learning model with the Flask web application for real-time prediction. | 3 | High | Noorjay Shaik | 08-06-2026 | 15-06-2026 |
| Sprint-1 | Testing & Deployment | USN-5 | As a user, I want to enter my details through the web application and receive an instant prediction showing whether my credit card application is Approved or Rejected. | 8 | High | Ravula Yogesh Prabhu | 16-06-2026 | 25-06-2026 |